# SynChain V3.0 — Decision Intelligence Platform Implementation Plan

## Vision

Transform SynChain from a Supply Chain Analysis Platform into a Supply Chain Decision Platform.

Current State:

Data
→ Simulation
→ Forecast
→ Signals
→ Analysis

Target State:

Data
→ Forecast
→ Intelligence
→ Decision
→ Action

A customer should not need to interpret forecasts, signals, or agent outputs.

SynChain should directly answer:

- What should I order?

- How much should I order?

- Which supplier should I use?

- When should I order?

- How urgent is this?

# Target Customer

## Initial ICP

Small and medium manufacturers

Size:

- 20–100 employees

Current Tools:

- Excel

- Google Sheets

- Manual inventory planning

Pain Points:

- Stockouts

- Overstocking

- Supplier delays

- Forecast uncertainty

# Product Goal

A customer uploads inventory data and receives actionable recommendations.

Workflow:

CSV Import
↓
Digital Twin
↓
Forecast
↓
Signals
↓
Reorder Recommendation
↓
Alert

# V3.0 Success Criteria

A real company can:

- Import products

- Import suppliers

- Create digital twin

- Run simulation

- Receive reorder recommendations

- Receive stockout alerts

- Trust recommendations through forecast accuracy metrics

# Epic 1 — Reorder Recommendation Engine

## Objective

Generate purchasing decisions automatically.

## Inputs

Forecast Data

- Forecast demand

- Confidence score

Inventory Data

- Current stock

- Warehouse information

Supplier Data

- Lead time

- Reliability

- Status

Signals

- Demand signals

- Supply signals

- External risk signals

Digital Twin

- Product state

- Supplier state

- Warehouse state

## Outputs

For each SKU:

{
  "product": "Laptop",
  "severity": "HIGH",
  "recommended_quantity": 850,
  "recommended_supplier": "Acme Components",
  "recommended_order_date": "2026-07-15"
}

## Backend Structure

backend/reorder/
├── engine.py
├── service.py
├── router.py
├── schemas.py
└── tests/

## API

### List Recommendations

GET

/api/v1/companies/{company_id}/recommendations

### Product Recommendation

GET

/api/v1/products/{product_id}/recommendation

## Exit Criteria

Every product receives a recommendation.

# Epic 2 — Inventory Action Center

## Objective

Display actions instead of analytics.

## New Frontend Route

/companies/[id]/recommendations

## Dashboard Components

### Critical Stockouts

Shows:

- Product

- Days remaining

- Severity

### Recommended Orders

Shows:

- Product

- Quantity

- Supplier

- Order Date

### Supplier Risks

Shows:

- Supplier

- Reliability Score

- Active Signals

## Exit Criteria

Users can view all recommendations without running reports.

# Epic 3 — Supplier Intelligence

## Objective

Automatically recommend suppliers.

## Supplier Scoring Formula

Inputs:

- Reliability

- Lead Time

- Supply Status

- Active Signals

Output:

Supplier Score (0–100)

Example:

Acme Components: 91
FastParts: 72
GlobalTech: 85

## Backend

backend/suppliers/scoring.py

## Exit Criteria

Each recommendation includes a preferred supplier.

# Epic 4 — Forecast Accuracy

## Objective

Measure trustworthiness.

## Metrics

### MAPE

Mean Absolute Percentage Error

### Bias

Forecast tendency

### Accuracy

Overall forecast quality

## Dashboard

Display:

Forecast Accuracy
83%

Per:

- Product

- Company

- Digital Twin

## Exit Criteria

Forecast quality is visible.

# Epic 5 — Alert Engine

## Objective

Push decisions to users.

## Trigger Conditions

### High Severity

### Critical Severity

### Upcoming Stockout

### Supplier Risk Spike

## Delivery Channels

Phase 1:

- Email

Phase 2:

- Slack

## Backend

backend/alerts/
├── engine.py
├── email.py
├── scheduler.py

## Example Alert

Subject:

Stockout Risk Detected

Body:

Product: Laptop

Projected stockout in 10 days.

Recommended action:

Order 850 units
Supplier: Acme Components

## Exit Criteria

Critical recommendations trigger alerts automatically.

# Epic 6 — Purchase Orders

## Objective

Convert recommendations into actions.

## Workflow

Recommendation
↓
Approve
↓
Generate Purchase Order
↓
Track Status

## Models

### PurchaseOrder

### PurchaseOrderItem

## Statuses

- Draft

- Sent

- Acknowledged

- Delivered

- Closed

## Exit Criteria

Recommendations can become purchase orders.

# Technical Constraints

## Must Reuse Existing Systems

Use:

- Forecast Engine

- Signal Engine

- Digital Twin

- Simulation Results

- Company Domain

Avoid duplicating logic.

## Maintain Multi-Tenant Isolation

All new APIs must:

- Require auth

- Respect org boundaries

- Use company scoping

## Testing Requirements

Unit Tests:

- Recommendation formulas

- Supplier scoring

- Severity calculations

Integration Tests:

- Recommendation API

- Alert generation

- Forecast accuracy calculations

Performance Targets:

- Recommendation page < 2 seconds

- API P95 < 500ms

# Build Order

## Sprint A

Reorder Engine

Deliverables:

- Engine

- API

- Tests

## Sprint B

Recommendations Dashboard

Deliverables:

- Frontend route

- Tables

- Filters

## Sprint C

Supplier Intelligence

Deliverables:

- Scoring engine

- Supplier rankings

## Sprint D

Forecast Accuracy

Deliverables:

- Accuracy metrics

- Dashboard widgets

## Sprint E

Alert Engine

Deliverables:

- Email alerts

- Scheduler

## Sprint F

Purchase Orders

Deliverables:

- PO models

- Workflow

- Status tracking

# Pilot Readiness Definition

SynChain is Pilot Ready when:

- CSV import works

- Forecasts generate

- Signals generate

- Digital Twins update

- Reorder recommendations generate

- Supplier recommendations generate

- Forecast accuracy is visible

- Email alerts are delivered

At that point the product can be tested with a real manufacturing company.